MEDITI3G Testing

MEDITI3G Project
Government of Puerto Rico

# Introduction

The MEDITI3G Testing effort entails multiple verification and test activities, some occurring repeatedly across the System Development Lifecycle (SDLC).

# Purpose

The Testing Document provides a comprehensive description of MEDITI3G Project test activities.

# Scope

The Testing Document provides oversight and coordination across MEDITI3G test activities. Actual management of the MEDITI3G activities is provided by PRMP and MEDITI3G stakeholder group(s) contracted to perform those test activities.

Performance of specific MEDITI3G test activities is managed by the MEDITI3G Project stakeholders contracted to conduct those test activities and provide related deliverables.

This document establishes how PRMP and the MEDITI3G vendors coordinate, monitor, and audit test activities.

Figure 1: Relationship of the MEDITI3G Master Test Strategy to Other MEDITI3G Project Test Plans and Artifacts

# MEDITI3G Project Test Stakeholders and RACI (Responsible, Accountable, Consulted, Informed)

The MEDITI3G Project stakeholders are:

PRMP (the client)

DDI SI vendor

SI DDI vendor’s subcontractors

PMO Vendor

#### MEDITI3G Project Test Oversight

The PRMP has contracted oversight of the MEDITI3G Project overall test effort with the MEDITI3G PMO. The MEDITI3G PMO has developed this document, the MEDITI3G system Testing Document, to specify the oversight of the MEDITI3G Project’s test activities.

#### MEDITI3G Project Test Effort and Test Activities

The MEDITI3G PMO developed the MEDITI3G Testing Document to specify the oversight of MEDITI3G Project test activities.

The MEDITI3G Testing Document defines MEDITI3G Project test activities and processes. The MEDITI3G Project’s test approach reflects the SI DDI vendor’s hybrid waterfall/agile waterfall iteration based SDLC and involves MEDITI3G system verification/test activities including:

Data Conversion testing, to verify complete and proper conversion of PRMP historical eligibility data

Test-Driven Development (TDD), via JUnits, at the MEDITI3G source code module level (sample/audit status review only)

Integration testing of MEDITI3G components/subsystems functionality

Integration testing of MEDITI3G interfaces, between PRMP trading partners/other systems and the MEDITI3G system

SIT, as part of the SI DDI vendor’s SDLC

MEDITI3G system Section 508/ADA testing

MEDITI3G system Localization (Translation) Verification

MEDITI3G system release/deployment process support:

(Automated) Regression testing

Smoke testing for MEDITI3G system deployments into MEDITI3G technical environments

Security testing for MEDITI3G security Functional requirements

PRMP MEDITI3G UAT

# MEDITI3G Verification/Test Strategy

#### Verification/Test Strategy

The MEDITI3G Project’s overall testing strategy targets verifying the MEDITI3G Project:

Functional requirements via the defined MEDITI3G testing activities, per the MEDITI3G Project Integrated Master Schedule (IMS)

SI DDI vendor’s testing activities that support effective operation of, and timely “build” deliveries from, the MEDITI3G SDLC process

For more information on MEDITI3G Project requirements verification, refer to the MEDITI3G RMP.

# MEDITI3G Test Activity Definitions/Descriptions

The MEDITI3G Project’s overall test strategy reflects the SI DDI vendor’s hybrid waterfall/agile waterfall iteration based SDLC approach, utilizing:

Data Conversion testing, to verify complete and proper conversion of PRMP historical eligibility data

Code reviews

Test-Driven Development (TDD), via JUnits, at the MEDITI3G source code module level

Integration testing of MEDITI3G components/subsystems functionality

Integration testing of MEDITI3G interfaces, between PRMP trading partners/other systems, and the MEDITI3G system

SIT, as part of the SI DDI vendor’s SDLC

MEDITI3G system release/deployment process support:

(Automated) Regression testing

Smoke testing for MEDITI3G system deployments into MEDITI3G technical environments

Security testing for MEDITI3G security functional requirements

MEDITI3G Usability/Section 508 testing

MEDITI3G system Localization (Translation) Verification

PRMP MEDITI3G UAT

The following sections provide specific operational definitions of the above MEDITI3G test activities. These definitions reflect MEDITI3G requirements and SI DDI vendor-provided descriptions of the MEDITI3G SDLC and/or DDI test/evaluation processes.

#### Code Reviews

Table 1: MEDITI3G Verification Description: Code Reviews

| Attribute | Description |
| --- | --- |
| Goal | Verify all MEDITI3G system custom-configured features and custom-developed software satisfies all DDI SI vendor’s software design, coding, and naming standards/checklists |
| MEDITI3G Implementation & Technical Requirements | I4-DD-030 Source Code Reviews in SI DDI vendor’s RFQ Response (pg. 306) QA/Peer Reviews in SI DDI vendor’s SDLC Approach Plan (pg. 3) |
| Environment | N/A |
| Resources Used | Static Analyzer Tools This section will be updated in the next version of the Testing Document. |
| Artifacts | Completed SI DDI standards/QC checklists Located in a TBD repository; RedMane to update by 4/30/19. |
| PRMP Oversight | No formal oversight: MEDITI3G PMO Test Manager reviews sample checklists to familiarize with SI DDI vendor’s code review process |
| Entry Criteria | N/A |
| Test Techniques | Small-group review of all MEDITI3G system custom-configured features and custom-developed software to verify satisfaction of pertinent SI DDI QC checklists |
| Exit/Acceptance Criteria | All assigned QC checklists successfully complete, per SI vendor QC |

#### Unit Test: JUnits

Table 2: MEDITI3G Test Activity Description: Unit Test (JUnits)

| Attribute | Description |
| --- | --- |
| Goal | Verify that all code-reviewed custom-configured and custom-developed MEDITI3G system software modules and files function completely and correctly at the module level |
| MEDITI3G Implementation & Technical Requirements | I6-TR-009 I6-TR-015 I6-TR-016 I6-TR-017 This section will be updated in the next version of the Testing Document. |
| Environment | Development |
| Resources Used | - SI vendor’s MEDITI3G system Unit Test Plan (PRMP reviewed) MEDITI3G PMO sample/audit status review Jenkins automated build tool; provides JUnit result log files “Code Compliance” projects: Code Compliance Build, Find Bugs, Checkstyle, Documentation Check, Check SQL This section will be updated in the next version of the Testing Document. |
| Artifacts | JUnit code files (Critical, Non-Critical) Located: in SVN JUnit result log files |
| PRMP Oversight | MEDITI3G PMO Test Manager: - Reviews/audits: MEDITI3G system Unit Test Plan Sample reviews/audits: - JUnit source code files Jenkins automated build log files |
| Test Activity Entry Criteria | - 100% coverage/satisfaction of traced MEDITI3G requirements above Successful completion of code reviews, per SI DDI QC, for pertinent MEDITI3G system source code modules or Curam files (MEDITI3G PMO sample reviews/audits only) JUnit coverage of 80%+ of MEDITI3G Project custom-developed source code and/or custom-configured Curam files, per the SI DDI coverage analysis tool (scope: all VIBES code files, all MEDITI3G custom code files) |
| Test Techniques | Automated complete execution of the MEDITI3G system JUnit test suite via Jenkins, for each DDI “nightly deploy” cycle |
| Test Activity Exit/ Acceptance Criteria | - 100% Pass for all MEDITI3G JUnits (Critical, Non-Critical) and Code Compliance projects in “nightly deploy” build (MEDITI3G PMO sample reviews/audits only) - Review/Concurrence by MEDITI3G PMO Test Manager |

#### Integration Test: Interfaces

Table 3: MEDITI3G Test Activity Description: Interface Integration

| Attribute | Description |
| --- | --- |
| Goal | Verify correct operation of unit-test verified MEDITI3G system interfaces, at the individual interface/component level. Includes: Confirmation of all ICD specified: Valid data formats, transaction types, and valid data ranges Responses to invalid data formats, transaction types, and valid data ranges Interface operational robustness against unspecified inputs |
| MEDITI3G Implementation & Technical Requirements | I4-DD-021 I4-DD-029 I6-TR-004 I6-TR-009 G4-II-038 G4-II-039 G7-IL-001 G7-IL-002 G7-IL-003 G7-IL-004 G7-IL-006 G7-IL-007 G7-IL-009 G7-IL-010 G7-IL-011 G7-IL-012 G7-IL-014 G7-IL-015 G7-IL-017 G7-IL-018 G7-IL-019 G7-IL-020 G7-IL-021 G7-IL-022 G7-IL-023 G7-IL-024 G7-IL-025 T3.1.26 |
| Environment | Interface (dedicated test configuration), per MEDITI3G G4-II-038 |
| Resources Used | - SI vendor’s MEDITI3G system Interfaces Test Plan (PRMP reviewed/approved) - Individual Interface Control Documents (ICD) Interface-specific test data sets PRMP Data Governance guidance for listed MEDITI3G data items JIRA repository Tool: Notepad++: to view MEDITI3G interface file layouts Tool: SOAP UI: to interact with/test web services Tool: DB Visualizer: for ad hoc queries of test databases |
| Artifacts | - Interface test case specifications or design artifact(s) Complete/Reviewed/Approved interface test cases, with automated test files, where pertinent; located in JIRA Designated set of test data pertinent to interface test cases Interface test case: - Execution records Results (i.e., Pass/Fail) Results files or other outcome support evidence (e.g., output files, and/or other execution outputs) Anomaly/defect entries in the MEDITI3G defect management tool |
| PRMP Oversight | PRMP Data Governance Manager and MEDITI3G PMO Test Manager: - Reviews/audits/recommends approval of MEDITI3G Interface Test Plan Review/audit individual-interface: - Test case specifications Test cases, including automated test files Test case execution records Test results, results files/other supporting test outcome evidence Monitors interface test: - Timely progress per MEDITI3G Project Schedule Related defects (severity levels, discovery rate, resolution rate) |
| Test Activity Entry Criteria | - 100% Coverage/satisfaction of traced MEDITI3G requirements above Interface technical environment properly prepped with test data for the interface test cases Per individual interface, 100% Pass for all pertinent MEDITI3G JUnits Code Compliance projects in the “nightly build” 100% of interface-specific test cases in “Ready-to-Execute” metric status |
| Test Techniques | Manual and/or automated execution of the MEDITI3G individual-interface test cases, per the SI DDI vendor’s interface test schedule, verifying correct data transmittal and correct interface operations status reporting |
| Test Activity Exit/Acceptance Criteria | Per individual MEDITI3G system interface: - 100% execution of all scheduled interface-integration test cases, as technically specified 100% Pass rate for all executed interface-integration test cases Recommendation for approval by SI DDI Test Manager or authorized Lead Review/Concurrence by PRMP Data Governance Manager and MEDITI3G PMO Test Manager |

#### Integration Test: Components

Table 4: MEDITI3G Test Activity Description: Component Integration

| Attribute | Description |
| --- | --- |
| Goal | Verify correct component-level integration/operation of unit-test verified MEDITI3G system components. Activity is required to follow a: MEDITI3G component/subsystem “integration tree” showing the sequence of component integrations within the MEDITI3G Integration Test Schedule (ref I6-TR-002) |
| MEDITI3G Implementation & Technical Requirements | I4-DD-029 I6-TR-002 I6-TR-004 I6-TR-009 T3.1.26 The Component Integration test activity process is referenced in Integration test process document. |
| Environment | Development |
| Resources Used | - MEDITI3G system Component Integration Test Plan (PRMP reviewed/approved) MEDITI3G system component-level integration design contents Designated test data appropriate for the component-level integration test cases JIRA repository Tool: DB Visualizer for ad hoc queries of test databases Tool: SOAP UI: to interact with/test web services |
| Artifacts | - Component-level integration test case specifications or design artifact(s) Completed/reviewed/approved component-level integration test cases, including automated test files, where pertinent; located in JIRA Component-level integration test case: - Execution records - Results (i.e., Pass/Fail) - Results files or other outcome support evidence (e.g., output files, and/or other execution outputs) Anomaly/Defect entries in the defect management tool |
| PRMP Oversight | MEDITI3G PMO Test Manager: - Reviews/audits/recommends approval of MEDITI3G Component Integration Test Plan Reviews/Audits component-integration: - Test case specifications Test cases, including automated test files were pertinent Test case execution records Results, results files/other supporting test outcome evidence Monitors component-integration test: - Timely progress per MEDITI3G Project Schedule Related defects (severity levels, discovery rate, resolution rate) |
| Test Activity Entry Criteria | - 100% coverage/satisfaction of traced MEDITI3G requirements above Test environment properly prepped with test data for the integration test cases Per integrated component, 100% Pass for all pertinent MEDITI3G JUnits Code Compliance projects in the “nightly build” 100% of pertinent MEDITI3G component integration test cases in “Ready-to-Execute” metric status |
| Test Techniques | Manual and/or automated execution of the MEDITI3G component integration test cases, per the SI DDI vendor’s integration test schedule, verifying correct component |
| Test Activity Exit/Acceptance Criteria | - 100% execution of all slated component integration test cases, as technically specified and scheduled 100% Pass rate for all executed all component integration test cases Recommendation for approval by SI DDI Test Manager or authorized Lead Review/Concurrence by MEDITI3G PMO Test Manager |

#### System Integration Test

Table 5: MEDITI3G Test Activity Description: SIT

| Attribute | Description |
| --- | --- |
| Goal | Verify the correct technical operation of successfully component integration-tested, interface integration-tested MEDITI3G system functionality, per the MEDITI3G functionality requirements and MEDITI3G Joint Application Design (JAD) sessions input guidance |
| MEDITI3G Implementation & Technical Requirements | I3-TE-002 I4-DD-029 I6-TR-003 I6-TR-004 I6-TR-006 I6-TR-008 I6-TR-009 I6-TR-010 I6-TR-011 I6-TR-012 I6-TR-013 I6-TR-014 I6-TR-015 I6-TR-016 I6-TR-017 I6-TR-018 I6-TR-019 T3.1.26 The SIT activity process requirements trace will be updated in the next version of the MEDITI3G Testing Document. |
| Environment(s) | System Integration Test (SIT) 1 System Integration Test (SIT) 2 (elapsed time-based testing only) |
| Resources Used | - MEDITI3G system functionality requirements MEDITI3G system JAD sessions input guidance SI vendor’s MEDITI3G SIT Test Plan (PRMP reviewed/approved) Designated test data appropriate for the SIT test cases JIRA repository Tool: Ranorex: COTS graphical user interface (GUI)-based automated functional test tool End-user desktop platforms, as specified for MEDITI3G end users |
| Artifacts | - SIT test case specifications or design artifact(s) Completed/Reviewed/Approved manual SIT test cases; located in JIRA Fully developed, verified automated SIT test cases; located in Ranorex SIT test case: - Execution records Results (i.e., Pass/Fail) Results files or other outcome support evidence (e.g., output files, and/or other execution outputs) Anomaly/Defect entries in the MEDITI3G defect management tool |
| PRMP Oversight | MEDITI3G PMO Test Manager: - Reviews/audits/recommends approval of MEDITI3G SIT Test Plan Reviews/Audits SIT test case: - Specifications Execution records Results, results files/other supporting test outcome evidence Monitors SIT: - Timely progress per MEDITI3G Project Schedule Related defects (severity levels, discovery rate, resolution rate) |
| Test Activity Entry Criteria | - 85% coverage/satisfaction of traced MEDITI3G requirements above PRMP Security Officer authorization for ongoing SI vendor DDI use of automated functionality test tools All test tool operations/test execution occurs per pertinent PRMP SSP controls Test environment properly prepped with test data for the SIT test cases In the MEDITI3G system “build” under test, for all: - MEDITI3G JUnits Code Compliance projects in the “nightly build”: 100% Pass rate Active interfaces: 85% Pass rate for all interface integration test cases Integrated components: 85% Pass rate for all component integration test cases MEDITI3G SIT test cases scheduled for execution are in “Ready-to-Execute” metric status |
| Test Techniques | Scheduled manual/automated execution of the MEDITI3G SIT test cases, per the SI DDI vendor’s SIT schedule Separately, repeated execution of designated MEDITI3G SIT test cases in the SIT 2 environment, while varying the SIT 2 calendar date settings to mimic elapsed time to support SIT testing |
| Test Activity Exit/Acceptance Criteria | - Sufficient level of successful data conversion to support acceptance of SIT, per the PRMP Project Manager and PRMP Data Governance Manager 100% traceability coverage for all MEDITI3G system functionality requirements to MEDITI3G SIT test cases 100% execution of all scheduled, traced SIT test cases 100% Pass rate for all executed SIT test cases 100% resolution for all MEDITI3G defects, Severity Levels 1, 2, 3 Recommendation for approval by SI DDI Test Manager or authorized Lead Review/Concurrence by MEDITI3G PMO Test Manager - PRMP may, at its discretion, approve documented waiver requests regarding Exit Criteria. |

#### Regression Test

Table 6: MEDITI3G Test Activity Description: Regression Testing (SDLC Support)

| Attribute | Description |
| --- | --- |
| Goal | Ongoing testing to support MEDITI3G SDLC operations, involving all MEDITI3G test activity types (requirement I6-TR-017), to confirm that MEDITI3G system functionality verified via SI DDI vendor test activities continue to operate correctly in all future MEDITI3G “build” deliveries |
| MEDITI3G Implementation & Technical Requirements | I4-DD-029 I6-TR-003 I6-TR-004 I6-TR-008 I6-TR-009 I6-TR-010 I6-TR-015 I6-TR-018 I6-TR-019 T3.1.26 T7.11 |
| Environment(s) | Depends on the MEDITI3G test activity involved in Regression testing: Development System Integration Test (SIT) 1 System Integration Test (SIT) 2 (elapsed time testing only) |
| Resources Used | - MEDITI3G system Regression Test Plan Pertinent types of MEDITI3G test cases: - JUnit test cases (required) Interface-integration test cases (where required) Component-integration test cases (where required) SIT test cases (where required) Usability/Section 508 test cases (where required) Localization test cases (where required) Security test cases (where required) Performance test cases (where required) Disaster Recovery test cases (where required) Pertinent MEDITI3G test data JIRA repository Tool: Ranorex: GUI-based automated functionality test tool |
| Artifacts | - Required artifacts reflect the types of test cases being used for Regression testing: - Updated test case designs (as needed) Updated reviewed/approved test cases (as needed) Test case execution records Test results (i.e., Pass/Fail) Test results files or other outcome support evidence (e.g., output files, and/or other execution outputs) Anomaly/Defect entries in the defect management tool |
| PRMP Oversight | MEDITI3G PMO Test Manager: - Reviews/Audits MEDITI3G Regression test case list: - Test case execution records (sample audit) Test results (i.e., Pass/Fail) (sample audit) Results files or other outcome support evidence (e.g., output files, and/or other execution outputs) (sample audit) |
| Test Activity Entry Criteria | - Satisfaction of all MEDITI3G test activity types of entry criteria pertinent to Regression testing the pending MEDITI3G “build” For each MEDITI3G system “build” pending Regression testing: - Prior written notice from the SI DDI Development Team listing the updates being provided, including defect repairs All listed MEDITI3G defects are MEDITI3G defect resolution life cycle All MEDITI3G Regression test cases scheduled for execution are in “Ready-to-Execute” metric status Sufficient test data to support all MEDITI3G Regression test cases being executed |
| Test Techniques | Manual and automated execution of the MEDITI3G Regression test cases, per the SI DDI vendor’s waterfall iteration-related Regression test schedule |
| Test Activity Exit / Acceptance Criteria | - 100% execution of all scheduled, MEDITI3G Regression test cases 100% Pass rate for all executed MEDITI3G Regression test cases Recommendation for approval by SI DDI Test Manager or authorized Lead Review/Concurrence by MEDITI3G PMO Test Manager |

#### Smoke Test

Table 7: MEDITI3G Test Activity Description: Smoke Testing (SDLC Support)

| Attribute | Description |
| --- | --- |
| Goal | Ongoing testing to support the MEDITI3G SDLC “build” release/promotion/deployment process, involving a subset of MEDITI3G test Regression test cases to confirm that MEDITI3G system functionality continues to operate correctly at the subsystem/component level post-deployment to a MEDITI3G technical environment |
| MEDITI3G Implementation & Technical Requirements | I6-TR-003 I6-TR-004 I6-TR-008 I6-TR-009 I6-TR-010 I6-TR-023 T3.1.26 |
| Environment(s) | Depends on the MEDITI3G technical environment receiving the latest MEDITI3G “build”: SIT 1/SIT 2 UAT 1/UAT 2 Training Staging Production |
| Resources Used | - MEDITI3G system Smoke Test Plan Sufficient test data to fully execute all Smoke test cases |
| Artifacts | - A “slate” of MEDITI3G Smoke test cases (subset of MEDITI3G Regression (SIT) test cases); located in JIRA Smoke test case: - Execution records Anomaly/Defect entries in MEDITI3G “build” release/deploy notes |
| PRMP Oversight | - MEDITI3G PMO Test Manager: - Reviews/Audits “slate” of Smoke test cases (sample audit) Reviews/Audits Smoke test case: - Execution records (sample audit) Monitors anomaly/defect entries in MEDITI3G “build” release/deploy notes |
| Test Activity Entry Criteria | - 100% Pass rate for all MEDITI3G Regression test cases associated with the “build” All MEDITI3G Smoke test cases scheduled for execution are in “Ready-to-Execute” metric status |
| Test Techniques | Scheduled manual execution of MEDITI3G System Smoke test cases, per the SI DDI vendor’s environment test protocol |
| Test Activity Exit/Acceptance Criteria | - 100% execution of MEDITI3G Smoke test cases 100% Pass rate for all executed MEDITI3G Smoke test cases Recommendation for approval by SI DDI Test Manager or authorized Lead Notification to MEDITI3G PMO Test Manager |

#### Security Test

Table 8: MEDITI3G Test Activity Description: Security (Includes Vulnerability, Other Related Topics)

| Attribute | Description |
| --- | --- |
| Goal | - Verify MEDITI3G Project’s compliance with PRMP SSP security and privacy controls Verify that all MEDITI3G Technical Environments comply with PRMP SSP security and privacy controls Verify that the MEDITI3G system boundary is secure against un-authorized access threats (vulnerability testing) Verify the complete/correct implantation of the MEDITI3G system Role-Based Access Control (RBAC) scheme for assigning MEDITI3G end-user access to MEDITI3G system functional features |
| MEDITI3G Implementation & Technical Requirements | I4-DD-029 I4-DD-035 I6-TR-004 I6-TR-005 I6-TR-009 G2-AC-001 G2-AC-002 G2-AC-003 G2-AC-004 G2-AC-005 G2-AC-006 G2-AC-007 G2-AC-008 G2-AC-009 G2-AC-010 G2-AC-011 G2-AC-012 G2-AC-013 G2-AC-014 G2-AC-015 G6-RS-001 G6-RS-003 G6-RS-004 G6-RS-005 G6-RS-007 G6-RS-008 G6-RS-009 G6-RS-010 G6-RS-015 G6-RS-026 G6-RS-037 |
| Environment(s) | All locations where MEDITI3G Security testing occurs or is supported: Development SIT 1 / SIT 2 UAT 1 / UAT 2 Training Staging Production External platforms supporting MEDITI3G vulnerability Security testing |
| Resources Used | - PRMP’s SSP Section 14, Minimum Security Controls NIST Standard 800-171 MEDITI3G System Security Test Plan (PRMP reviewed/approved) External platforms for MEDITI3G Project security tools operation MEDITI3G RBAC Scheme JIRA repository Tool(s): MEDITI3G Project SI DDI vendor security testing tools Designated set of test data appropriate for the security test cases |
| Artifacts | - MEDITI3G system Security test case specifications or design artifact(s) Completed/Reviewed/Approved Security test cases; located in JIRA (access limited to PRMP-authorized MEDITI3G Project staff) Security test case: - Execution records Results (i.e., Pass/Fail) Results files or other outcome support evidence (e.g., output files, and/or other execution outputs) Anomaly/Defect entries in the defect management tool |
| PRMP Oversight | PRMP Security Officer: - Monitors MEDITI3G Project implementation of, and adherence to: - NIST Standard 800-171 SSP security and privacy controls PRMP Security Officer and MEDITI3G PMO Test Manager: - Reviews/audits/recommends approval of MEDITI3G System Security Test Plan Reviews/audits/recommends approval of MEDITI3G System Security test case: - Specifications Execution records Results, results files/other supporting test outcome evidence Monitors MEDITI3G Security testing: - Timely progress per MEDITI3G Project Schedule Related defects (severity levels, discovery rate, resolution rate) |
| Test Activity Entry Criteria | - PRMP Security Officer verifications of MEDITI3G Project compliance with NIST Standard 800-171 and SSP security and privacy controls as regards: - MEDITI3G technical environments MEDITI3G security testing tools implementation and user-access authorizations PRMP Security Officer-approved MEDITI3G System RBAC Scheme Successful completion of MEDITI3G system: - Interface-integration testing Component-integration testing SIT All MEDITI3G Security test cases scheduled for execution are in “Ready-to-Execute” metric status |
| Test Techniques | Manual and/or automated execution of the MEDITI3G Security test cases, per the SI DDI vendor’s test schedule |
| Test Activity Exit / Acceptance Criteria | - 100% adherence and compliance with NIST Standard 800-171 and SSP security and privacy controls 100% execution of MEDITI3G system Security test cases 100% Pass rate for all executed MEDITI3G system Security test cases 100% resolution for all MEDITI3G defects, Severity Levels 1, 2, 3. Recommendation for approval by SI DDI Test Manager or authorized Lead Review/Concurrence by PRMP Security Officer Review/Concurrence by MEDITI3G PMO Test Manager |

#### User Acceptance Test (UAT)

The UAT activity will be updated in the next version of the MEDITI3G Testing Document.

Table 9: MEDITI3G Test Activity Description: User Acceptance Test (UAT)

| Attribute | Description |
| --- | --- |
| Goals | - Verify that the MEDITI3G system’s subsystems and functionality satisfy PRMP’s business operations/work process requirements/end-user activity needs Establish PRMP’s E&E end-user community familiarity and confidence in the MEDITI3G system |
| MEDITI3G Implementation & Technical Requirements | I3-TE-002 I3-TE-006 I4-DD-029 I4-DD-035 I6-TR-003 I6-TR-009 I6-TR-014 I6-TR-024 I6-TR-025 I6-TR-026 T3.1.26 |
| Environment(s) | User Acceptance Test (UAT) 1 User Acceptance Test (UAT) 2 (elapsed time testing only) |
| Resources Used | - MEDITI3G Project UAT Test Plan (PRMP reviewed/approved) PRMP E&E process flows, drawn both from the SI DDI vendor’s RFQ response and PRMP’s eligibility processes A test data set appropriate to conduct the UAT test cases PRMP facilities, network/infrastructure, and end-user desktop platforms, consistent with those specified for MEDITI3G system end-user groups PRMP Eligibility subject matter experts (SMEs) to staff the UAT Team |
| Artifacts | - MEDITI3G UAT test case specifications or design artifact(s) Completed/Reviewed/Approved UAT test cases; located in JIRA UAT test case: - Execution records Results (i.e., Pass/Fail) Results files or other outcome support evidence (e.g., output files, and/or other execution outputs) Anomaly/Defect entries in the MEDITI3G defect management tool |
| PRMP Oversight | MEDITI3G Project stakeholders: - Review/Approve MEDITI3G UAT Test Plan Monitor UAT test results Monitor UAT timely progress per MEDITI3G Project Schedule MEDITI3G PMO Test Manager: - Supports PRMP as regards: - Review/Acceptance of the MEDITI3G system UAT test environments Selection, implementation, and readiness preparations for UAT test facilities, fixtures, infrastructure, and test PCs Selection, training, and processes for PRMP’s UAT Team Scheduling, execution, results capture, and reporting on UAT test cases Reviews/Audits UAT: - Test case specifications Test case execution records Results, results files/other supporting test outcome evidence |
| Test Activity Entry Criteria | - PRMP Security Officer verifications of MEDITI3G Project compliance with NIST Standard 800-171 and SSP security and privacy controls as regards: - MEDITI3G technical environments 95% coverage/satisfaction of traced MEDITI3G requirements above PRMP acceptance of the MEDITI3G UAT technical environments UAT test facilities/fixtures/equipment are acquired and readied for use, including all processes MEDITI3G system test case execution and pass rates as follows: - Interface test cases (100% Executed; 95% Pass) Component Integration test cases (100% Executed; 100% Pass) MEDITI3G SIT test cases (100% Executed; 100% Pass) Security test cases (100% Executed; 100% Pass) I4-DD-035 100% resolution for all MEDITI3G defects, Severity Levels 1, 2; 95% resolution for all MEDITI3G defects, Severity Level 3 Required test data set is deployed to the UAT environments All MEDITI3G UAT test cases scheduled for execution are in “Ready-to-Execute” metric status |
| Test Techniques | Scheduled manual execution of the MEDITI3G UAT test cases, per the PRMP’s UAT schedule Separately, repeated execution of designated MEDITI3G UAT test cases in the UAT 2 environment, while varying the UAT 2 calendar date settings to mimic elapsed time to support UAT testing |
| Test Activity Exit/Acceptance Criteria | - 100% execution of MEDITI3G system Performance test cases 100% Pass rate for all executed MEDITI3G Performance test cases 100% resolution for all MEDITI3G defects, Severity Levels 1, 2, 3 Recommendation for approval by MEDITI3G PMO Test Manager Review/Concurrence by PRMP Project Manager and MEDITI3G Project stakeholders, including CMS - PRMP may, at its discretion, approve documented waiver requests regarding Exit Criteria. |